CITY OF TIOGA

City Commission Meeting Minutes

July 5, 2016

A meeting of the City Commission of the City of Tioga was called to order at 7:00 pm on June 6, 2016, at the Tioga City Hall, by President of the City Commission Drake McClelland.

PRESENT:  	Drake McClelland, Heather Weflen, Todd Thompson, Tim Sundhagen, John Grubb, and Abby Salinas

ABSENT:	Ben Johnson

Guest:	Darrell Schneider, Dan Larson, Antonio Conti, Kevin Killough, Jon Kaliman, Judy Odegaard, Ronica Pederson, Raphael Salinas, Russ Papineau, Adam Fedler, Larry Maize, Jackie Halonen, Travis Lesmeister, Calvin Henson

Thompson made a motion to approve the minutes of April 16, 2016 with change of date, second by Grubb.  Roll Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

Thompson made a motion to approve the minutes of April 18, 2016 with change of date, second by Grubb.  Roll Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

Thompson made a motion to approve the minutes of April 23, 2016 with change of date, second by Grubb.  Roll Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

Grubb made a motion to approve the minutes of May 31, 2016, second by Thompson.  Roll Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

Sundhagen made a motion to approve the minutes of June 20, 2016, second by Grubb.  Roll Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

Commissioners Reports:

Thompson:	None

Grubb:	Waiting on Rice Lake to proceed with repairs

Sundhagen:	Advised Commission Board and Constituents, Police Reserve are on a stand down and he would like to honor that until new Chief of Police is hired so he can determine if Police Reserve are needed.

Weflen:	None

McClelland:	Advised Commission Board City will start working on budgets in August to watch spending

Modifications/Approval of Agenda:

Grubb made a motion to remove agenda Items 1. Oath of Office and 5. EDC Update from agenda and add it to Commission Meeting for July 18, 2016, second by Weflen. Roll Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

Thompson made a motion to approve current agenda with changes, second by Weflen. Roll Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

Old Business:

- Ackerman-Estvold: Antonio Conti – Advised Commission Board construction work on Welo continues temporary water is hooked up to residents, storm sewer will start this week, handed exhibit to Commission Board of final pay request of pay request #1  from Wagner for the amount of  $312,610.50

Sundhagen made a motion to approve pay request #1 from Wagner in the amount of $312,610.50, second by Weflen.  Call:  Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

Conti also handed Commission Board Change order #1 to add fire suppressant at the hospital, discussions held on whose responsibility it is to fix that problem. Weflen stated it needs to be completed and if we do it now cost will be less because we have the construction crew on site.

Weflen made a motion to approve change order #1 from Wagner to add water lines and hydrants on Welo up to Tioga Medical Center in the amount of $41,394.00, Second by Sundhagen. Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

Conti advised Sommission Board that bids are in for the Lagoon access road JR Civil is the low bidder if the road just gravel at $236,335.18, Wagner is the low bidder if we pave the road with asphalt at $457,025.00

Weflen made a motion to approve bid for JR Civil to complete the access road to the lagoon in the amount of $236,335.18, Second by Grubb. Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

Also advised Commission Board that the 1st Emergency Dam Action meeting will be July 14, 2016 @5pm attending from the City will be McClelland, Grubb, Salinas, Odegaard, and Moberg. Also advised anchor bolts down town are being fixed.

- AE2S: Darrel Schneider –Advised Commission Board that Rice Lake will send a new schedule out with new time line on the completion of the Waste Water Treatment Plant and they will move forward from there. New scheduled completion date is the end of August. Trevor Tharldson advised Commission Board painting on the new water tower has been delayed due to weather but will still remain under the same scheduled date. Tharldson handed Commission board exhibit of pay request application #10 from Landmark Construction in the amount of $76,000.00

Grubb made a motion to pay request #10 from Landmark Construction in the amount of $76,000.00, second by Thompson. Roll Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland

- Graham: Jon Kaliman – Advised Commission Board on status of construction for the New City Hall and also stated the the footings for Recycling/Dog Shelter will be done this weekend.

- Interview Committee for Police Department –

Sundhagen made a motion to table appointing interview committee for Police Department Staff due to some staff coming off grants would like to review budget before hiring in order to not have layoffs and in the future the new Police Chief might have a different opinion on staffing needs, Second by Davidson. Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland

- Interview Committee for new City Engineer –

Thompson made a motion for interview committee for new Engineer services for the City to be Weflen, Grubb, and Salinas, Second by Sundhagen. Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

- Liquor License – Sundhagen made a motion to table discussions on Alcohol Ordinance in order to schedule public hearing to invite business owners and hear their opinions, Second by Weflen. Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

New Business:

- City Handbooks – McClelland stated all City handbooks need to be combined, discussions held.

- Gaming Applications– Salinas handed exhibit to Commission Board of Gaming Application from American Legion Post 139 for Model Tavern for Pull tabs

Grubb made a motion to approve Gaming application from American Legion Post 139 for Model Tavern for pull tabs, second by Sundhagen.  Call:  Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

Salinas handed exhibit to Commission Board of Gaming Application from American Legion Post 139 for the Jungle for Pull tabs

Grubb made a motion to approve Gaming application from American Legion Post 139 for Model Tavern for pull tabs, second by Sundhagen.  Call:  Ayes; Thompson, Grubb, Sundhagen, Weflen, McClellan

- Pledge Holdings – Salinas handed exhibit of Pledge Holdings from Bank of Tioga for 06-8-16

Sundhagen made a motion to approve pledge holdings from Bank of Tioga for 06-8-16, Second by Thompson. Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

Salinas handed exhibit of Pledge Holdings from Bank of Tioga for 06-17-16

Sundhagen made a motion to approve pledge holdings from Bank of Tioga for 06-17-16, Second by Grubb. Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

Salinas handed exhibit of Pledge Holdings from Bank of Tioga for 06-20-16

Sundhagen made a motion to approve pledge holdings from Bank of Tioga for 06-20-16, Second by Thompson. Call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

With no further business the meeting of the Tioga City Commission was adjourned by unanimous vote moved by Grubb second by Weflen at 8:37 p.m. call: Ayes; Thompson, Grubb, Sundhagen, Weflen, McClelland

The next meeting of the City of Tioga is scheduled for Monday July 18, 2016 at 7:00 p.m., to be held at the Tioga City Hall.

___________________________________________

Drake McClelland, President of the City Commission

ATTEST:

_______________________________________

Abby Salinas, City Auditor