CITY OF TIOGA

City Commission Meeting Minutes

August 3, 2015

unofficial

A meeting of the City Commission of the City of Tioga was called to order at 7:00 pm on July 20, 2015, at the Tioga City Hall, by President of the City Commission Drake McClelland.

PRESENT:  	Drake McClelland, John Grubb, Ronda Davidson, Todd Thompson, Heather Weflen, Ben Johnson and Abby Salinas

ABSENT:

Guest:	Tom Johnson, John Schumacher, Travis Wittman III, Melissa Kock, Antonio Conti, Dan Larson, Judy Odegaard, Chris Norgaard, Kara Wayne, Heidi Haldsen, Jeff Spivey, (Crash and Sues Rep), Kara Wayne, Larry Anderson

Minutes:

Davidson made a motion to approve the minutes of July 3, 2015 as presented, second by Weflen.  Roll Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland.

Commissioners Reports:

Thompson:  	None

Grubb:	None

Davidson:	Advised will be turning the floor to Jeff Spivey

Jeff Spivey –

Oil Impact Grant awarded for $257,592.00 for 3 Police Officer’s salaries, overtime for patrol, housing allowance and administration.

Vehicle Impound auction was a success, Money raised totaled $32,625. After expenses for impound are paid the remainder will be given to school District of Tioga.

Ordinance change for Truck Route, would like the wording changed so that it states no overnight parking is allowed. Truck drivers are parking their trucks overnight at the Farm Festival and on Truck Routes blocking traffic and in some instances trucks carry hazardous material.

Grubb made a motion to have City Attorney Johnson draft changes to ordinance and present it to Commissioners, Second by Weflen. Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland.

Grubb made a motion to post signs at the Farm Festival for no parking, Second by Weflen. Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland.

House numbering needs to be visible for all to see, especially in mobile home areas. When ambulance, emergency vehicles, or officers get called it can take longer to find the location of an emergency incident.

Davidson made a motion to make modification of the labeling of our homes which includes trailers and campers as stated in ordinance 3.03.01, second by Weflen.  Call:  Ayes; Grubb, Thompson, Davidson, Weflen, McClelland.

Weflen:	Advised would like to thank the Police Force of Tioga for all the hard work they have been doing for the City.

Company completing the concrete crushing was given permission to buy back some of the concrete, once the City determines how much we need and how much the company is willing to buy then we can see if public would like to purchase remainder.

Will be submitting payment for patch work that was completed for the City.

Modifications/Approval of Agenda:

McClelland: Add R&T for Annexation #8 for new Business

Davidson made motion to add new agenda item #8 of new business R & T Annexation, second by Thompson. Roll Call: Ayes; Grubb, Davidson, Thompson, Weflen, McClelland.

Old Business:

#1 AE2S – Antonio Conti advised agenda item #4 in old business has to also be shared as part of his update

Grubb advised Cost share for New Water Tower and Water Main was approved, awarded 60% approximately $2.19 Million

Awarding Bid – Water Main recommendation to award bid to J R Civil for $458,858.00 from High School to Main Street.

Grubb made a motion to award bid to J R Civil for $458,858.00 from High School to Main Street, second by Weflen.  Roll Call: Ayes; Grubb, Davidson, Thompson, Weflen, McClelland.

Conti advised that staking water lines will start Wednesday August 5, 2015

Awarding Bid – Water Tower recommendation to award bid to Landmark for $2,673,000 for composite tower with backup generator.

Grubb made a motion to award bid to Landmark for $2,673,000 for composite tower with backup generator, second by Weflen.  Roll Call: Ayes; Grubb, Davidson, Thompson, Weflen, McClelland.

Conti also advised that Annexation City Meeting will take place on August 25, 2015 at 6:00pm.

Larry Anderson - A week from Wednesday we expect to receive a guaranteed price from the contractor for the Waste Water Plant. Will schedule meeting time with each Commissioner to review budgets and present to the City Commission on the meeting of August 17, 2017 so that if it fits in budgets, contract can be awarded. Also scheduled to meet with the Health Department on August 20, 2015 at 1:00pm.

#2 Legal – Benjamin  Johnson

McClelland advised R & T Water has expressed interest in the Old Water Tower, since it is not a useful structure for the community. Commissioners would like City Attorney Johnson to advise on options City has to discuss with R & T Water. Johnson advised all options are on the table from giving it away, leasing or selling.

Weflen made a motion to nominate McClelland and Grubb for a committee to review options and enter discussions with R & T Water, Second by Davidson. Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland.

# 3 Ackerman-Erstvold:

Tom Johnson – Recommendation made

Change order #1 Main street project – 1 5/4 to 6 inch fire lines and the 1 inch to 2 inch water lines for City future needs $119,454.15.

Grubb made a motion to approve Change Order #1 for $119,454.15, second by Weflen.  Roll Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland

Change order #2 Main Street lighting changing from high pressure sodium luminaries to LED luminaries for $8,514.46.

Davidson made a motion to approve Change Order #2 for $8,514.46 second by Weflen.  Roll Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland

Change order #3 Down Town Main Street excavation on route 40 for Water Department imported material to back fill excavation holes for $10,809.00.

Grubb made a motion to approve Change Order #3 for $10,809.00, second by Weflen.  Roll Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland

Change order #4 Extend the Main street project completion date to 27 days due to the change on parts sizes requested by Commissioners which caused delays for $0.00 cost.

Grubb made a motion to approve Change Order #4 for extension of 27 days, second by Thompson.  Roll Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland

Field order #E1 Commissioners need to be aware that electrical engineer will be adding 2 electrical conduits for lighting school crosswalks.

Recommendation to pay request #1 to Quam Construction Main Street $384,542.60.

Grubb made a motion to approve payment to Quam Construction for $384,542.60, second by Weflen.  Roll Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland

Recommendation to pay request #1 to JR Civil for Main Street North $492,130.54

Weflen made a motion to approve payment to JR Civil for $492,130.54, second by Davidson.  Roll Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland

Recommendation to pay request #5 to Heartland Granding Tioga Waste Water Treatment Plant Lagoons $372,464.99.

Grubb made a motion to approve payment to Heartland Grading for $372,464.99, second by Thompson.  Roll Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland

John Schumacher – Proposed adding Water Service Line Detail that is in the Tioga Standards and Specifications to all plans that have to do with Water Mains.

Davidson made a motion to add the Water Service Line Details to Plans when presented, second by Grubb.  Roll Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland

#4 Water Tower Grant Award - Grubb advised Cost share for New Water Tower and Water Main was approved, awarded 60% approximately $2.19 Million

#5 Reminder of Department budgets due on August 31, 2015

#6 Standards and Specifications – Grease Trap Ordinance

Grubb made a motion to table Grease trap ordinance until City Attorney Johnson can review and make any necessary changes before presenting to Commissioners, Second by Davidson. Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland.

#7 Building Application Approval List

Weflen made a motion to Dismiss due to no City Community Coordinator, Second by Davidson. Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland.

New Business:

#8 R & T Annexation Agreement read, any R & T customer/account the City of Tioga annexes in we will pay      R & T $3,400.

Weflen made a motion to table R & T Annexation Agreement so City Attorney Johnson can review, second by Davidson.  Call:  Ayes; Grubb, Thompson, Davidson, Weflen, McClelland

#9. Raffle Application – Tioga High School

Local bingo Permit for school year, fundraiser for student activities

Davidson made motion to Raffle Application, second by Weflen.  Call:  Ayes; Grubb, Thompson, Davidson, Weflen, McClelland

#10 LNG Permit – Salinas stated building permit for $38,987.50 has not been paid and City Attorney Johnson advised to pull permit. McClelland stated to check first with Williams County and see if Permit to build was filed, paid and approved there before proceeding.

Weflen made a motion to table until we check with Williams County if permit to build has been filled, paid and approved before proceeding with pulling their building permit, Second by Weflen. Call: Ayes; Thompson, Grubb, Davidson, Weflen, McClelland.

#11   Crash & Sues – Presentation of Promotional Video/Website opportunity for the City of Tioga

#12 Visitor Promotion Fund – Recommendation to approve application submitted by the Chamber for $30,000.00 for new sign.

Davidson made a motion to approve funding for new sign, second by Weflen.  Call:  Ayes; Grubb, Thompson, Davidson, Weflen, McClelland

With no further business the meeting of the Tioga City Commission was adjourned by unanimous vote moved by Weflen second by Davidson at 10:00 p.m.   Call:  Ayes; Grubb, Thompson, Davidson, Weflen, McClelland

The next meeting of the City of Tioga is scheduled for Monday August 3, 2015 at 7:00 p.m., to be held at the Tioga City Hall.

___________________________________________

Drake McClelland, President of the City Commission

ATTEST:

_______________________________________

Abby Salinas, City Auditor