CITY OF TIOGA

City Commission Meeting Minutes

October 3, 2016

A meeting of the City Commission of the City of Tioga was called to order at 7:00 pm on October 3, 2016, at the Tioga City Hall, by President of the City Commission Drake McClelland.

PRESENT:  	Drake McClelland, Heather Weflen, Todd Thompson, Tim Sundhagen and Abby Salinas

ABSENT:	John Grubb and Benjamin Johnson

Guest:	Antonio Conti, Larry Anderson, Dan Larson, Kevin Killough, Darrell Schneider, Dennis Hendricks, Larry Maize, Dean Hersel, James Godelt, Trevor Tharaldson, Matt Carns, Jennel Rilich, Dan McGinnity, Jenna Hove, Mary Ann Holm, Mike Holm, Lloyd Musky, Bryan Gregg, Jesi Monette, Matt Ruhland, Adam Fedler

Weflen made a motion to approve the minutes of September 19, 2016, second by Thompson.  Roll Call: Ayes; Thompson, Sundhagen, Weflen, McClelland

Weflen made a motion to approve the minutes of September 29, 2016 for special meeting, second by Thompson.  Roll Call: Ayes; Thompson, Sundhagen, McClelland Nays; Weflen

Commissioners Reports:

Thompson:	Advised Commission Board and Constituents that USDA has approved NCC’s plans to complete the fiber optics before freeze up. Handed exhibit of map with areas that will be affected

Sundhagen:	None

Weflen:	Advised Commission Board landfill hours will be changing soon to winter hours, will provide a date at a later time. Also advised Commissioners on questions that have been arising about snow removal this winter. McClelland stated if it snows the City Workers will do initial snow removal but business owners will need to continue the upkeep throughout the day if there is massive snow falls.

McClelland:	None

Modifications/Approval of Agenda:

Sundhagen made a motion to approve agenda with changes to remove Legal and EDC update, Second by Weflen. Call: Ayes; Thompson, Sundhagen, Weflen, McClelland

Old Business:

- Budget – Abby Salinas handed exhibit how mills and levies are determined and explained that the State tells the City’s what and how to publish. Discussions opened to public input

Thompson made a motion to approve the raise in levies, second by Weflen.  Roll Call: Ayes; Thompson, Sundhagen, Weflen, McClelland

Thompson made a motion to approve the City Budget, second by Sundhagen.  Roll Call: Ayes; Thompson, Sundhagen, Weflen, McClelland

- Ackerman-Estvold: Antonio Conti – Advised Commission Board of construction status on Welo, paving will start on Thursday 10-6-16. Handed exhibit pay request #5 in the amount of $409,445.83 from Wagner Construction

Weflen made a motion to approve pay request #5 From Wagner Construction in the amount of $409,445.83, second by Thompson.  Call:  Ayes; Thompson, Grubb, Weflen, McClelland

Conti also handed exhibit of change order #2 to change final completion date to November 30, 2016 due to additional paving that Commissioners approved on previous Commission Meeting.

Sundhagen made a motion to approve the change order #2 for Wager Construction to extend final completion date, second by Weflen.  Roll Call: Ayes; Thompson, Sundhagen, Weflen, McClelland

Conti advised Commission Board of the extra costs for paving around the town as requested will be $19,500

Thompson made a motion to approve the cost of $19,500 for the additional paving, second by Weflen.  Roll Call: Ayes; Thompson, Sundhagen, Weflen, McClelland

Conti advised Commission Board of progress done on Gilbertson Street, Conti also handed Commission Board pay request #1 from Wagner Construction for work being completed on Gilbertson Street in the amount of $48,760.65

Sundhagen made a motion to approve pay request #1 from Wagner Construction for Gilbertson Street in the amount of $48,760.65, Second by Weflen. Call: Ayes; Thompson, Sundhagen, Weflen, McClelland

- AE2S: Trevor Tharaldson –Advised Commission Board on the status of the Water Tower and that it is scheduled to be completed October 31, 2016 on time, also advised that the SCADA programing is complete and tower is ready for full start up. A prestart up meeting is scheduled October 18, 2016 at 9am. Waiting on MDU for the natural gas connection to be completed will be scheduling a substantial completion walk through in the future. Darrell Schneider advised Commission Board on Waste Water Treatment Plant.  Waste water is being treated at the plant and meeting efficient requirements.  Rice Lake is currently working through the punch list items. AE2S made changes to the scrapper size and they are waiting on a new one. McClelland asked for all the changes that were made to ensure the function of the original design worked. Schneider stated he would provide him and the City copies

- Graham: Matt Ruhland – Advised Commission Board on status of construction for New City Hall items on punch list are being completed and will be reviewed by McClelland, Architect and Graham with a walk through to ensure it has been complete. Ruhland also advised Commission Board on the status of the Recycling Center and Dog Pound.

- Nuisance Ordinance -

Weflen made a motion to table Nuisance Ordinance till Johnson is present on next meeting October 17, 2016, Second by Sundhagen. Call: Ayes; Thompson, Sundhagen, Weflen, McClelland

New Business:

- Local Charity Permit Applications – Salinas handed exhibit of permit application for Raffle from St Thomas Alter Society

Weflen made a motion to approve Permit Application for Raffle form St Thomas Alter Society, Second by Sundhagen. Call: Ayes; Thompson, Sundhagen, Weflen, McClelland

- Salinas handed exhibit to Commission Board of City of Tioga Fund Balance for August 2016

Thompson made a motion to approve Fund Balance for August, second by Weflen. Call: Ayes; Thompson, Sundhagen, Weflen, McClelland

Salinas handed exhibit to Commission Board of City of Tioga Balance Sheet for August 2016

Thompson made a motion to approve Balance Sheet for August 2016, second by Sundhagen. Call: Ayes; Thompson, Sundhagen, Weflen, McClelland

With no further business the meeting of the Tioga City Commission was adjourned by unanimous vote moved by Grubb second by Thompson at 10:23 p.m. call: Ayes; Thompson, Sundhagen, Weflen, McClelland

The next meeting of the City of Tioga is scheduled for Monday September 19, 2016 at 7:00 p.m., to be held at the Tioga City Hall.

___________________________________________

Drake McClelland, President of the City Commission

ATTEST:

_______________________________________

Abby Salinas, City Auditor