CITY OF TIOGA

City Commission Meeting Minutes

November 3, 2015

A meeting of the City Commission of the City of Tioga was called to order at 7:00 pm on November 3, 2015, at the Tioga City Hall, by President of the City Commission Drake McClelland.

PRESENT:  	Drake McClelland, Todd Thompson, Ronda Davidson, Ben Johnson and Abby Salinas

ABSENT:	John Grubb, Heather Weflen

Guest:	Jeff Spivey, Larry Maize, Larry Anderson, Kevin Killough, Trevor Tharaldson, Antonio Conti, Judy Odegaard, Chris Rollag

Minutes:

Davidson made a motion to approve the minutes of October 19, 2015 as presented, second by Thompson.  Roll Call: Ayes; Thompson, Davidson, McClelland

Commissioners Reports:

Thompson:  	Advised Commission Board Salinas has finished her 90 day probation as Auditor.

Handed exhibit to Commission Board of letter from Rath & Mehrer to complete the yearend audit for the City of Tioga at the cost of not to exceed  $6500

Thompson made a motion to approve Rath & Mehrer to complete yearend audits for the 
City of Tioga not to exceed cost amount of $6,500, second by Davidson.  Call:  Ayes; Thompson, Davidson, McClelland

Weflen:	None Absent

Grubb:	None Absent

Davidson:	Advised Commission Board street signs need to be placed in the Annabelle addition in order for emergency vehicles to be able to identify street addresses promptly. Antonio Conti from Ackerman-Estvold recommended for City to place temporary street signs for emergency services.

McClelland:	Handed exhibit of 2 estimates for the asbestos removal in the location of where the new City hall will be placed. ENAS in the amount of $30,450 with start date of December 18, 2015 or Total Control in the amount of $24,310 with a start date of immediately

Thompson made a motion to grant bit to Total Control in the amount of $24,310 to start immediately for asbestos removal, second by Davidson.  Call:  Ayes; Thompson, Davidson, McClelland

Handed exhibit to Commission Board of Cost for Employee Recognition in the amount of $8,500

Thompson made a motion to approve Employee Recognition in the amount of $8,500, second by Davidson.  Call:  Ayes; Thompson, Davidson, McClelland

Modifications/Approval of Agenda:

Davidson made a motion to approve agenda with no changes, second by Thompson. Roll Call: Ayes; Thompson, Davidson, McClelland.

Old Business:

- Legal – Benjamin Johnson – Advised Commission Board, Governor’s office is still seeking a mediator to assist City of Tioga with Annexation. Advised Board he will draft a letter to Cease & Desist work on the add on of 42 Grill

- Ackerman-Estvold: Antonio Conti – Advised Commission Board that North Main Pipe was defective and JR Civil has already repaired and will take action for cost reimbursement with their insurance company. Down town Main Street opened on October 29, 2015. There are areas still needing paving and stripping and painting to street and signs will be completed in the next 2 weeks. Handed exhibit to Commission Board of Change Order #11 to reconcile balance and finish the project

Davison made a motion to approve Change Order #11 to reconcile balance and finish project, second by Thompson. Roll Call: Ayes; Thompson, Davison, McClelland

Handed exhibit of Final Payment Request #8 for Heartland Grading in the amount of $660,883.28 for the completion of the lagoons

Thompson made a motion to approve Final Payment Request for Heartland Grading in the amount of $660,883.28, second by Davidson.  Call:  Ayes; Thompson, Davidson, McClelland

Handed exhibit of Payment Request #1 for Sub Site Technologies in the amount of $41,470.00 for 67th

Davidson made a motion to approve Pay Request #1 for Sub Site Technologies in the amount of $41,470.00 with the contingency that proper paper work be submitted, second by Thompson.  Call:  Ayes; Thompson, Davidson, McClelland

Handed exhibit for Final Payment Request for Kuechle in the amount of $162,019.10 for work performed 3 years ago on infrastructure just came back this year to finish punch list.

Thompson made a motion to approve Finial Pay Re	quest for Kuechle in the amount of $162,470.10, second by Davidson.  Call:  Ayes; Thompson, Davidson, McClelland

JR Civil Completed North Main path but have kept enough retainage to ensure construction Company returns next year to finish work that needs to be completed on punch list. Handed Exhibit of Pay Request #3 for JR Civil in the amount of $517,507.75 for Main Street North

Thompson made a motion to approve Pay Request #3 for JR Civil in the amount of $517,507.75, second by Davidson.  Call:  Ayes; Thompson, Davidson, McClelland

Handed exhibit of Pay Request #2 for Quam Construction in the amount of $1,262,035.12 for Main Street

Thompson made a motion to approve Pay Request for Quam Construction in the amount of $1,262,035.75, second by Davidson.  Call:  Ayes; Thompson, Davidson, McClelland

- AE2S: Trevor Tharaldson – The Water Main is substantially completed the only things left will be placed on a punch list. The Water Tower is on its 10th level, the rest of the pedestal will be completed within 2 weeks and will be secured and closed for the winter. Slab is half poured and rebar is being placed under clarifiers at the waste Water Treatment Facility. Should be done by end of week, Pipe crew is already on site and ready to start.

Larry Anderson – Handed exhibit of Pay Request #2 for JR Civil in the amount of $114,212.65 for the Water Main, coming in at $40,000.00 under price

Thompson made a motion to pay request #2 for JR Civil in the amount of $114,212.65, second by Davidson. Roll Call: Ayes; Thompson, Davidson, McClelland

Handed exhibit of Pay Request #2 for Landmark in the amount of $736,787.25 for the Water Tower

Thompson made a motion to pay request #2 for Landmark in the amount of $736,787.25, second by Davidson. Roll Call: Ayes; Thompson, Davidson, McClelland

- Planning and Zoning Vacancy – Set interviews for Planning & Zoning Inspector for 3rd week in November after 5pm. Interview panel will consist of Drake McClelland, Ronda Davidson, Desiree Hanson

- Planning and Zoning Recommends approval of application for a Conditional use Permit for Oil Capitol Ready Mix

Thompson made a motion to approve Conditional Use Permit for 1 year, second by Davidson. Roll Call: Ayes; Thompson, Davidson, McClelland

New Business:

- Changes in Employee Handbook – Salinas recommended Commission Board to change section 4.05 #4 of Employee Handbook to state; an original itemized receipt must be submitted with the employee’s expense report form for all actual meal expenses.

Davison made a motion to approve change in Employee Handbook, second by Thompson.  Call:  Ayes; Thompson, Davidson, McClelland

- All City Offices will be closed by noon November 25, and all day on November 26 & 27, 2015

Davison made a motion to approve Days off in November, second by Thompson.  Call:  Ayes; Thompson, Davidson, McClelland

- All City Offices will be closed by noon on December 23, and off December 24 & 25, 2015

Davison made a motion to approve Days off in December, second by Thompson.  Call:  Ayes; Thompson, Davidson, McClelland

- All City Offices will be closed by noon December 31, and off January 1, 2016

Davison made a motion to approve Days off in January, second by Thompson.  Call:  Ayes; Thompson, Davidson, McClelland

- Salinas handed exhibit to Commission Board of Grant Reimbursement request for City of Tioga to the State Water Commission in the amount of $284,566.37

Thompson made a motion to approve request for Grant Reimbursement in the amount of $284,566.37 to the State Water Commission, second by Davidson.  Call:  Ayes; Thompson, Davidson, McClelland

- Salinas handed exhibit to Commission Board of Grant Reimbursement Request for the Fire Department in the amount of $30,338.98

Thompson made a motion to approve request for Grant Reimbursement in the amount of $30,338.98 for the Fire Department, second by Davidson.  Call:  Ayes; Thompson, Davidson, McClelland

With no further business the meeting of the Tioga City Commission was adjourned by unanimous vote moved by Thompson second by Davidson at 8:10 p.m.   Call:  Ayes; Thompson, Davidson, McClelland

The next meeting of the City of Tioga is scheduled for Monday November16, 2015 at 7:00 p.m., to be held at the Tioga City Hall.

___________________________________________

Drake McClelland, President of the City Commission

ATTEST:

_______________________________________

Abby Salinas, City Auditor